# PIXORATE AI: Implementation Plan

Version 1.1.0 · 30 October 2026 · What is built, what remains, and how to get to a live release

## 1. Where the project stands

Phases 0 to 4 are complete: the backend is hardened, Profile and Settings work end to end, the interface has the new black, orange and off-white design, and 38 automated tests pass (20 backend, 18 frontend) with MongoDB and Gemini mocked. Phases 5 to 7 are not done and are the work between now and a real launch.

| Phase | Goal | Status |
| --- | --- | --- |
| 0 | Audit the code, list defects | Done |
| 1 | Backend hardening and cleanup | Done |
| 2 | Profile, Settings and History API | Done |
| 3 | Frontend redesign and new pages | Done |
| 4 | Automated tests | Done (mocked services) |
| 5 | Live verification with real MongoDB and Gemini | To do |
| 6 | Deployment | To do |
| 7 | Launch support and first improvements | To do |

## 2. Phase details

### Phase 0: Audit (done)

- Read every backend and frontend file; listed defects (retired Gemini model, auth bypass flag, missing validation messages, result shown as the wrong type, dead OCR/RAG code, empty stub pages).

- Checked Google's deprecation page and found gemini-2.5-flash shut down on 16 October 2026.

### Phase 1: Backend hardening and cleanup (done)

| Task | Outcome |
| --- | --- |
| Remove unused files and dependencies | Smaller project: 149 KB zip instead of about 110 MB |
| Configurable Gemini model with fallback, retry and clear errors | Generation survives model retirement and transient failures |
| Central error handler and message on every error | UI always has something readable to show |
| Validation, email cleaning, generic login error | Safer and friendlier auth |
| Upload by memory with file-signature check | No leftover files; renamed non-images rejected |
| Rate limits, environment check at startup | Protects quota and prevents silent misconfiguration |
| Result normaliser | UI cannot crash on an odd AI reply |

### Phase 2: Profile, Settings and History API (done)

| Task | Endpoint |
| --- | --- |
| Profile with usage stats; edit name and photo | GET/PUT /user/profile |
| Saved theme and generation defaults | PUT /user/preferences |
| Change password | PUT /user/password |
| Delete account with history | DELETE /user/account |
| Paged, filterable history; delete one; clear | GET /history, DELETE /history/:id, DELETE /history |
| Option list for clients | GET /options |

### Phase 3: Frontend redesign and new pages (done)

| Task | Outcome |
| --- | --- |
| Theme tokens and fonts | Black, orange, off-white; light and dark; Bricolage Grotesque and Inter |
| Shell: sidebar, header, mobile tabs, protected routes (auth bypass removed) | Consistent navigation |
| Create page: upload stage, drag and drop, option groups, results with copy, download, regenerate | Core flow |
| History page with filters, expand, delete, clear, retry | Replaces the stub |
| Profile page and Settings page | Replaces the stubs; all actions call the API |
| Landing, login, register restyled with accurate copy | No OCR or RAG claims |

### Phase 4: Automated tests (done)

- Backend (node:test): 640 prompt combinations, option validation, frontend and backend option parity, register, login, token handling, profile, preferences, password, account deletion, generation success and every failure mode, history.

- Frontend (Vitest and Testing Library): route protection, login, defaults, upload validation, generate and regenerate, the result-type regression, history, profile, settings.

- Static: oxlint reports 0 errors; production build passes. The zip was verified from a clean npm ci.

### Phase 5: Live verification (to do)

Why it matters: tests mock MongoDB and Gemini, so the real database and the real AI have not yet been exercised by this code.

| # | Task | Acceptance |
| --- | --- | --- |
| 5.1 | Create a MongoDB Atlas free cluster or run local MongoDB; copy backend/.env.example to .env | Server starts and logs "MongoDB connected" |
| 5.2 | Rotate the Gemini API key if the old one was ever shared, create a new key, put it in .env | New key works; old key disabled |
| 5.3 | Set GEMINI_MODEL to a current model; run one generation of each of the 8 content types | All 8 return a result that renders correctly |
| 5.4 | Run the manual QA checklist (section 3) | Every item passes or has a logged defect |
| 5.5 | Visual review at 360, 768 and 1280 px in light and dark | No overlaps, no unreadable text |
| 5.6 | Keyboard-only pass and a screen-reader spot check | All flows reachable; dialogs trap and return focus acceptably |
| 5.7 | Try prompts in Hindi and Telugu on 3 real images each | Output is in the chosen language and fits the platform |
| 5.8 | Fix defects found | Zero open P0 or P1 defects |

Estimate: 3-4 working days.

### Phase 6: Deployment (to do)

| # | Task | Notes |
| --- | --- | --- |
| 6.1 | Create the production database user and network rules in Atlas | Least privilege; allow only the backend host |
| 6.2 | Deploy the backend (Render, Railway, Fly.io or a VM) | Build npm install, start npm start; set MONGO_URI, JWT_SECRET (new, 32+ characters), GEMINI_API_KEY, CLIENT_URL, NODE_ENV=production; if behind a proxy enable Express trust proxy |
| 6.3 | Check GET /api/health on the live URL | Returns { success: true, status: "ok" } |
| 6.4 | Deploy the frontend (Vercel, Netlify or Cloudflare Pages) | Build npm run build; publish dist/; set VITE_API_URL to the backend URL plus /api; add a rewrite of all paths to index.html so /history works on refresh |
| 6.5 | Set CLIENT_URL on the backend to the frontend origin and redeploy | CORS allows the site |
| 6.6 | Smoke test on the live site: register, generate, history, profile, settings, delete account | All pass |
| 6.7 | Set a monthly budget alert in Google AI Studio and a restricted API key | Cost cannot run away silently |

Estimate: 1-2 days.

Rollback: keep the previous deployment available on the host; redeploy it if the smoke test fails. Database changes in 1.1.0 are additive, so rolling back the code does not need a data migration.

### Phase 7: Launch support and first improvements (to do)

| Priority | Item | Why |
| --- | --- | --- |
| P1 | Error tracking and basic analytics for the PRD metrics | Cannot measure success without them |
| P1 | Daily or monthly generation quota per user | Controls cost |
| P1 | Password reset by email | Users who forget a password are locked out |
| P2 | Move the session token to an httpOnly cookie, add a content security policy | Reduces the impact of script injection |
| P2 | Shared rate-limit store (for example Redis) | Exact limits across several server instances |
| P2 | More languages, interface localisation | Wider audience |
| P3 | Direct publishing to social platforms | Larger scope; needs OAuth per platform |

## 3. Manual QA checklist (Phase 5.4)

| Area | Check |
| --- | --- |
| Register | Valid account; short password; bad email; duplicate email; email with capitals and trailing space |
| Login | Correct; wrong password; unknown email shows the same message; redirect back to the wanted page |
| Session | Remove or corrupt the token in storage and reload; wait for expiry (shorten expiresIn once to test) |
| Upload | JPG, PNG, WEBP accepted; GIF, PDF refused; 6 MB image refused; a text file renamed to .png refused |
| Generate | Each of the 8 types; two platforms, two tones, three languages; regenerate; change selector after a result |
| Failures | Wrong API key; wrong model name (fallback should engage); turn off network; send 21 requests in 10 minutes |
| Results | Copy a field; Copy all; Download opens a .txt with the expected text |
| History | Items appear with preview; filter; Load more beyond 10 items; expand; delete; clear all |
| Profile | Change name; add, change, remove photo; unsupported file refused |
| Settings | Switch theme and log in on another browser (theme follows); save defaults and reopen Create; change password and log in with the new one; wrong current password; clear history; delete account with the wrong, then right password |
| Data | After account deletion confirm both collections have no documents for that user |
| Security | No secrets in the repository; password never present in any API response; another user's history id returns 404 |

## 4. Environments

| Environment | Frontend | Backend | Database | AI key |
| --- | --- | --- | --- | --- |
| Local | localhost:5173 | localhost:5000 | Local MongoDB or a dev Atlas cluster | Personal dev key |
| Production | Static host | Node host | Atlas production cluster | Separate production key with a budget alert |

Never share one key or one database between local and production.

## 5. Schedule (proposed)

| Week of | Work |
| --- | --- |
| 2 November 2026 | Phase 5: live verification and fixes |
| 9 November 2026 | Phase 6: deployment and smoke test |
| 16 November 2026 | Phase 7: analytics, error tracking, quota |
| 23 November 2026 | Password reset by email; review metrics |

Dates are suggestions and assume one developer working part time.

## 6. Risks to the plan

| Risk | Effect | Response |
| --- | --- | --- |
| Gemini free-tier quota is too low for testing | Phase 5 stalls | Use a billed key with a low budget cap, or test fewer images |
| A current model name changes again | Generation fails | Check Google's models and deprecations pages before Phase 5; model is configuration only |
| Free hosting sleeps when idle | First request is slow | Warn testers; use a paid tier or a keep-alive for demos |
| Visual review finds layout problems | Extra frontend work | Reserve 1-2 days in Phase 5 |
| API key exposed in a message or screenshot | Cost and abuse | Rotate immediately; restrict the key |

## 7. Definition of done for release 1.1

- All P0 requirements in the PRD are implemented and verified live.

- Backend and frontend tests pass; production build succeeds; lint has no errors.

- The manual QA checklist is complete with no open P0 or P1 defects.

- Production environment variables are set; no secret is in the repository.

- Health check, smoke test and rollback have been tried once.

- README, changelog and these documents match the released behaviour.